PAPRIKAFOOD

AI Integration Demo

Step-by-Step Implementation Plan & Claude Code Prompts

Prepared for: Paprikafood, Belgrade, Serbia

February 2026

CONFIDENTIAL

# 1. Executive Summary

This document outlines a comprehensive plan to build a working demo for Paprikafood, a fast food chain with 3 retail locations and 1 production facility in Belgrade, Serbia. The demo will showcase how custom AI agents and software solutions can solve the operational challenges identified by the client.

The demo is structured into 5 phases, each targeting a core business area. For each phase we provide a step-by-step implementation plan and a ready-to-use Claude Code prompt to build the actual software.

Client Overview Business: Paprikafood — Fast food chain, Belgrade, Serbia Locations: 3 retail stores + 1 production facility Users (Phase 1): Owner, General Manager, Team Leaders, Administration Users (Phase 2): All employees Core problems: Manual ordering, paper checklists, no data analytics, pen-and-paper scheduling

# 2. Demo Architecture Overview

The demo will be built as a unified web application with a modular backend. Each module maps to a client requirement area and can be demonstrated independently.

| Module | Client Area | Key AI Capability |
| --- | --- | --- |
| Supply Chain Agent | 1. Ordering materials | Smart reminders, order aggregation, anomaly detection |
| Checklist Engine | 2. Checklists | Completion tracking, auto-assignment, push notifications |
| Admin Intelligence | 3. Administration & Calendar | Invoice OCR, price tracking, calendar integration |
| Workforce Manager | 4. Employee schedules | NL schedule builder, PDF export, analytics |
| Insights Agent | Board meetings & trends | Email analysis, trend prediction, proactive suggestions |
| Access Control | 5. Level of command | Role-based permissions per phone/email |

## 2.1 Tech Stack for the Demo

| Layer | Technology |
| --- | --- |
| Frontend | Next.js 14 + TypeScript + Tailwind CSS (responsive, mobile-first) |
| Backend API | Next.js API Routes + Prisma ORM |
| Database | PostgreSQL (Supabase or self-hosted) |
| AI Layer | Claude API (Anthropic) for NL processing, OCR, analytics |
| Auth & Roles | NextAuth.js with role-based access control (RBAC) |
| Notifications | Twilio SMS API + Web Push + Email (Resend) |
| File Processing | PDF parsing (pdf-parse), image generation (puppeteer) |
| Scheduling | Cron jobs via node-cron or Vercel Cron |
| Calendar | Google Calendar API + Apple Calendar via CalDAV |
| Sheets | Google Sheets API for live price tracking |

# 3. Phase 1: Supply Chain Ordering Agent

This is the highest-impact module. It replaces the manual SMS-to-brother-to-supplier chain with an intelligent ordering workflow.

## 3.1 Step-by-Step Plan

Data Modelling

- Design database schema: Locations (id, name, type), Suppliers (id, name, phone, products), Products (id, name, category, unit), OrderRequests (team_leader, location, items, timestamp, status), AggregatedOrders (supplier, items, status, approved_by).

- Seed demo data: 3 locations + 1 production facility, 10+ suppliers, 30+ products with categories (raw-direct, raw-production, packaging).

Team Leader Ordering Interface

- Build a chat-style interface where team leaders type natural language orders: e.g. "Need 50kg fries, 200 buns, 30L frying oil for tomorrow".

- AI parses the message into structured order items (product, quantity, unit) and confirms with the team leader before saving.

- Implement order history view per location so team leaders can see what was ordered previously.

Smart Reminders

- Create a scheduled job that checks daily at a configurable time (e.g. 14:00) if each team leader has submitted their order.

- If no order exists, send an SMS/push notification: "Reminder: You haven't submitted tomorrow's order for [Location]. Please do so by 16:00."

- AI learns each team leader's typical ordering pattern and flags if something seems missing: "You usually order buns on Thursdays but haven't this week."

Order Aggregation & PDF Generation

- Build aggregation logic: group all location orders by supplier, merge quantities for the same product.

- Generate a clean, branded PDF with all orders grouped by supplier, including location breakdown.

- Send the PDF to the brother (operations manager) via email/push with a single "Approve All" or per-supplier approve buttons.

Supplier Communication

- After approval, the system sends formatted SMS messages to each supplier with their specific order details via Twilio.

- Log all sent messages and delivery statuses. Show confirmation to the operations manager.

Anomaly Detection (AI)

- Track historical ordering data per location per product. Use Claude to analyse patterns and flag anomalies: "Location 2 ordered 3x more frying oil than usual this week — possible waste or leak?"

- Surface these insights in a dashboard card and optionally email/SMS the owner.

## 3.2 Claude Code Prompt

Prompt: Supply Chain Ordering Agent

You are building a Supply Chain Ordering module for Paprikafood, a fast food chain in Belgrade, Serbia with 3 locations + 1 production facility. CONTEXT: - Team leaders at each location need to submit daily orders for raw materials - Orders fall into 2 categories: (a) Direct-to-location (frozen fries, buns, etc.) from external suppliers (b) Production-first (salads, sauces, meat) that go to the production facility, get prepared, then distributed to locations via van - An operations manager aggregates all orders and sends them to 10+ suppliers - Current process is entirely manual (SMS-based), leading to missed/late orders BUILD THE FOLLOWING: 1. DATABASE SCHEMA (Prisma + PostgreSQL): - Location (id, name, type: RETAIL¦PRODUCTION, address) - Supplier (id, name, phone, email, products they supply) - Product (id, name, category: DIRECT¦PRODUCTION, unit: KG¦L¦PCS, supplierId) - OrderRequest (id, locationId, teamLeaderId, items: JSON, status: DRAFT¦SUBMITTED¦AGGREGATED, createdAt) - AggregatedOrder (id, supplierId, items: JSON, status: PENDING¦APPROVED¦SENT, pdfUrl, approvedBy, sentAt) - OrderHistory (for analytics/anomaly detection) 2. AI CHAT ORDERING INTERFACE: - Chat UI where team leaders type natural language: "50kg fries, 200 buns, 5L ketchup" - Call Claude API to parse into structured items [{product, qty, unit}] - Show parsed order for confirmation before submitting - Support corrections: "Actually make it 60kg fries" 3. SMART REMINDER SYSTEM: - Cron job at configurable time checking if each location submitted orders - Send SMS via Twilio + in-app push if order is missing - AI pattern learning: track each leader's ordering history, flag if they typically order X on this day but haven't 4. ORDER AGGREGATION + PDF: - Aggregate all submitted orders grouped by supplier - Generate branded PDF using puppeteer or pdfkit with: - Header with date and "Paprikafood Daily Order" - Table per supplier showing: product, total qty, breakdown by location - Email/push PDF to operations manager with approve/reject buttons 5. SUPPLIER SMS DISPATCH: - On approval, format and send SMS to each supplier via Twilio - Message format: "Paprikafood order for [DATE]: [items list]. Please confirm." - Log delivery status, show confirmation in dashboard 6. ANOMALY DETECTION: - Store 30+ days of order history - Weekly AI analysis comparing current orders to historical averages - Flag: unusual quantities, missing regular items, sudden pattern changes - Dashboard card + optional email alert to owner TECH: Next.js 14, TypeScript, Prisma, PostgreSQL, Tailwind CSS, Claude API, Twilio SMS, node-cron. Mobile-first responsive design. Seed the database with realistic demo data for Belgrade fast food operations.

# 4. Phase 2: Checklist Engine

Replaces paper checklists with a digital system that auto-tracks completion, reminds workers, and notifies management.

## 4.1 Step-by-Step Plan

Checklist Template System

- Design schema: ChecklistTemplate (id, name, frequency, locationId, tasks[]), ChecklistInstance (id, templateId, date, assigneeId, completedTasks[], status), Task (id, name, type: BOOLEAN|NUMBER|TEXT).

- Create admin UI for management to define checklist templates: daily oil check, fridge temperature log, drink inventory, cleaning stations, filter cleaning, etc.

- Support recurring schedules: daily, weekly, custom (e.g. "every 7 days" for oil change).

Worker Completion Interface

- Build a mobile-friendly checklist view for workers. Each task can be checked off, or requires a numeric/text input (e.g. fridge temp: 4.2°C).

- Timestamp every completion. Require photo upload for specific tasks (e.g. cleaning proof).

- Lock checklists after shift end to prevent backdating.

Auto-Reminders & Notifications

- If a checklist is not completed 1 hour before shift end, send push notification to the assigned worker.

- Send a summary push to Team Leader and General Manager: "All checklists completed at Location 1" or "2/5 checklists incomplete at Location 3 — [names]."

Smart Oil Change Rotation

- Implement a rotation engine: every 7 days, the system checks the employee schedule, finds who is on the first shift Saturday, and directly notifies them that they are responsible for the oil change.

- Log oil change history per fryer per location. AI flags if oil was changed late or skipped.

General Cleaning & Event Scheduler

- Allow Team Leaders to schedule future events: "General cleaning on Feb 22" or "Staff meeting March 1 at 9AM".

- System notifies all staff at that location with countdown reminders (7 days, 3 days, 1 day before).

## 4.2 Claude Code Prompt

Prompt: Checklist Engine

You are building a Checklist Engine for Paprikafood, a fast food chain in Belgrade with 3 locations + 1 production facility. CONTEXT: - Every employee has daily checklists: oil change, cleaning, fridge temps, drink counts - Team leaders must verify all checklists are completed - Oil changes happen every 7 days, with rotating responsibility based on schedule - Team leaders need to schedule general cleaning days and meetings BUILD THE FOLLOWING: 1. DATABASE SCHEMA: - ChecklistTemplate (id, name, frequency: DAILY¦WEEKLY¦CUSTOM, locationId, intervalDays, tasks: [{name, type: BOOLEAN¦NUMBER¦TEXT¦PHOTO, description}]) - ChecklistInstance (id, templateId, date, assigneeId, locationId, completedTasks: [{taskId, value, completedAt, photoUrl?}], status: PENDING¦PARTIAL¦COMPLETE) - ScheduledEvent (id, locationId, type: CLEANING¦MEETING¦OTHER, date, description, notifyAll: boolean, reminderDays: [7,3,1]) 2. CHECKLIST INTERFACE (Mobile-first): - Worker sees their assigned checklists for today - Each task: checkbox, number input, text input, or photo upload - Real-time progress bar showing completion % - Timestamps auto-recorded, GPS location optional - Lock after shift end to prevent backdating 3. MANAGEMENT DASHBOARD: - Grid view: all locations x all checklists for today - Green/yellow/red status per checklist - Click to drill into individual worker submissions - Historical view: compliance rate per employee, per location 4. SMART REMINDERS: - Cron: 1 hour before shift end, push notify workers with incomplete checklists - End-of-day summary to Team Leader + General Manager - Format: "Location 1: 5/5 complete. Location 2: 3/5 complete (missing: [names])" 5. OIL CHANGE ROTATION: - System knows oil change interval (default 7 days) and preferred time (e.g. 8AM Saturday) - Automatically cross-references employee schedule to find who is on first shift - Sends direct notification to that specific worker - Tracks oil change history per fryer, flags late/missed changes 6. EVENT SCHEDULER: - Team leaders create events via chat or form: "General cleaning Feb 22" - System sends notifications at 7, 3, and 1 day before - All staff at that location receive the notification - Support: general cleaning, staff meetings, inspections, custom events TECH: Next.js 14, TypeScript, Prisma, PostgreSQL, Tailwind CSS, Web Push API, Twilio SMS, node-cron, file upload to S3/Cloudflare R2.

# 5. Phase 3: Administration Intelligence

Turns the administration from pen-and-paper tracking into an AI-powered system that processes invoices, tracks prices, manages calendars, and generates KPI reports.

## 5.1 Step-by-Step Plan

Invoice OCR & Data Extraction

- Build an invoice upload interface: admin uploads supplier invoice PDFs.

- Use Claude's vision capability to extract structured data from invoices: supplier name, date, line items (product, quantity, unit, price in RSD), total.

- Show extracted data for confirmation/correction before saving to database.

- Store all invoice data: InvoiceRecord (id, supplierId, date, items[], totalRSD, pdfUrl).

Price Tracking & Alerts

- Track price per product per supplier over time. Build a price history table.

- When a new invoice is processed, compare prices to the previous invoice from the same supplier. If any price changed, send an alert to admin: "Cheese from Supplier X went from 450 RSD/kg to 520 RSD/kg (+15.6%)."

- Sync current prices to a Google Sheet via the Google Sheets API so the team always has a live reference.

Natural Language Querying

- Build a chatbot interface where admin can ask: "How many kilograms of cheese did we order last month?" or "What is the average price of frying oil in the last 3 months?"

- AI queries the database and returns formatted answers with charts where appropriate.

Calendar Integration

- Integrate with Google Calendar API for management team calendars.

- Admin chats with bot: "Schedule a meeting with the team leaders on Thursday at 10AM" and the system creates calendar events for all relevant people.

- Support Apple Calendar via CalDAV protocol for the owner's Apple devices.

Monthly KPI Reports

- Build automated monthly report generation: purchase volume by product (kg, L, pcs), total spend in RSD, price trends, supplier breakdown.

- Include pie charts and bar diagrams generated with a charting library (Chart.js rendered to image via puppeteer).

- Email the report as a PDF to the owner on the 1st of each month, covering the last 3 months retrospectively.

## 5.2 Claude Code Prompt

Prompt: Administration Intelligence

You are building an Administration Intelligence module for Paprikafood, a fast food chain in Belgrade, Serbia. CONTEXT: - The admin tracks all supplier purchases by pen and paper - Suppliers send PDF invoices daily with product quantities and prices in RSD (Serbian Dinar) - The owner wants to query: "How many kg of cheese did we order last month?" - Prices change frequently; the admin needs instant alerts - Management calendars are managed informally (notes app, pen and paper) - Owner wants monthly KPI reports with charts BUILD THE FOLLOWING: 1. INVOICE OCR SYSTEM: - Upload interface for PDF invoices - Use Claude API (vision) to extract: supplier name, date, line items [{product, quantity, unit (kg/L/pcs/g), pricePerUnit (RSD), lineTotal}], invoiceTotal - Show extracted data in editable table for confirmation - Save to: InvoiceRecord, InvoiceLineItem, PriceHistory tables - Link to existing Supplier and Product records (fuzzy match names) 2. PRICE TRACKING + GOOGLE SHEETS: - PriceHistory table: productId, supplierId, pricePerUnit, unit, date - On new invoice: compare prices to last known price per product per supplier - If changed: alert admin via push + email with % change - Sync to Google Sheet: one sheet per supplier, columns: Product, Unit, Current Price, Previous Price, Change %, Last Updated - Use Google Sheets API with service account 3. NATURAL LANGUAGE QUERY CHATBOT: - Chat interface for admin to ask questions about purchasing data - Examples: "How many kg of cheese in January?", "Total spend on meat last quarter?", "Which supplier is cheapest for buns?", "Show me frying oil price trend" - AI translates questions to database queries, returns formatted answers - Support inline charts (bar, line, pie) for trend/comparison questions 4. CALENDAR INTEGRATION: - Connect to Google Calendar API for management team - Chat commands: "Schedule team meeting Thursday 10AM", "Add dentist appointment for owner next Monday 3PM", "Show my schedule for next week" - Create events with attendees, reminders, descriptions - Support Apple Calendar via CalDAV for the owner 5. MONTHLY KPI REPORT: - Auto-generate on 1st of each month covering last 3 months - Sections: Purchase Summary (total RSD), Volume by Product Category, Price Trends (line charts), Supplier Breakdown (pie chart), Top 10 Most Purchased Items, Anomalies/Alerts - Generate charts with Chart.js, render to images via puppeteer - Compile into branded PDF, email to owner TECH: Next.js 14, TypeScript, Prisma, PostgreSQL, Claude API (vision + text), Google Calendar API, Google Sheets API, CalDAV, Chart.js, Puppeteer, Resend email. All prices in RSD (Serbian Dinar). UI in English for the demo.

# 6. Phase 4: Workforce Manager

Replaces pen-and-paper scheduling with an AI-powered system where team leaders can build schedules via natural language, export to visual formats, and track attendance analytics.

## 6.1 Step-by-Step Plan

Employee Database

- Design schema: Employee (id, name, phone, email, role, locationId, status: ACTIVE|TRAINING|INACTIVE, hireDate). Seed with demo employees across all locations.

- Build employee management CRUD in the admin panel.

Natural Language Schedule Builder

- Chat interface for team leaders: "Put Vladimir in the second shift for the whole next week" or "Swap Marko and Stefan on Friday".

- AI parses the command, validates against business rules (max hours, rest requirements), and creates/updates schedule entries.

- Show visual weekly grid after each change for confirmation.

Schedule Export

- Generate schedule as a visual image (PNG/JPEG) using puppeteer to render a styled HTML table: rows = employees, columns = days, cells = shift times.

- Also generate PDF version. Both downloadable and shareable to group chat.

Google Sheets Integration

- Connect to the existing Google Sheets where employees log work hours.

- AI reads actual hours from Sheets, compares to scheduled hours, flags discrepancies.

Analytics & Reports

- Track per employee: total working days, off days, sick leave days, late arrivals.

- Generate "Top 5-10 workers with most sick leave" report on demand.

- Track training status for new employees (placeholder for future detail).

## 6.2 Claude Code Prompt

Prompt: Workforce Manager

You are building a Workforce Manager for Paprikafood, a fast food chain in Belgrade with 3 locations + 1 production facility and ~30 employees. CONTEXT: - Schedules are currently pen-and-paper, photographed and sent to group chat - Team leaders want to build schedules by talking to AI - Employees log hours in Google Sheets - Owner wants analytics: working days, off days, sick leave rankings BUILD THE FOLLOWING: 1. EMPLOYEE DATABASE: - Employee (id, name, phone, email, role: WORKER¦TEAM_LEADER¦MANAGER¦ADMIN¦OWNER, locationId, status: ACTIVE¦TRAINING¦INACTIVE, hireDate, emergencyContact) - Seed with 25-30 realistic Serbian names across all locations 2. AI SCHEDULE BUILDER: - Chat interface: team leader types "Put Vladimir second shift all next week" - AI parses: employee name (fuzzy match), shift (1st: 06-14, 2nd: 14-22, 3rd: 22-06), days, location - Validate: no double-booking, max 6 days/week, min 11h between shifts - Show weekly grid preview after each change - Support: "Swap X and Y on [day]", "Give [name] off on [day]", "Copy this week's schedule to next week" 3. SCHEDULE EXPORT: - Render schedule as styled HTML table using puppeteer - Export as PNG (for group chat), PDF (for printing), and JPEG - Branded: Paprikafood logo placeholder, location name, week dates - Layout: rows = employee names, columns = Mon-Sun, cells = shift time + color coded 4. GOOGLE SHEETS INTEGRATION: - Read employee work hours from existing Google Sheet - Compare actual vs scheduled hours - Flag: missed shifts, overtime, unauthorized hours - Sync schedule back to Sheets if requested 5. WORKFORCE ANALYTICS: - Per employee dashboard: total days worked, off days, sick days, overtime - Rankings: "Top 10 most sick leave days" sortable list - Trends: monthly working hours per employee (line chart) - Training tracker: new employees in training, days remaining (basic) - Attendance rate per location TECH: Next.js 14, TypeScript, Prisma, PostgreSQL, Claude API, Google Sheets API, Puppeteer, Chart.js. Shifts in Belgrade timezone (CET/CEST).

# 7. Phase 5: Insights Agent & Access Control

The strategic layer: an always-on AI that analyses board meeting notes, daily manager reports, and historical data to deliver proactive business insights. Plus role-based access control for security.

## 7.1 Step-by-Step Plan — Insights Agent

Email Ingestion

- Set up a dedicated AI email address (e.g. ai@paprikafood.rs). Configure email receiving via a webhook (SendGrid Inbound Parse or similar).

- After each board meeting, the administrator emails meeting notes to the AI. The system parses the email, extracts action items, decisions, and plans.

- General Manager's daily reports are CC'd to the AI email. System analyses the report: problems mentioned, performance indicators, comparisons to previous days.

AI Memory & Context

- Store all ingested data with timestamps and categories in a searchable vector database or structured DB with full-text search.

- When asked "What did we discuss about supplier costs last week?", the AI retrieves relevant meeting notes and GM reports to answer.

- Build a "task organiser" view: action items extracted from meetings, with status tracking (open/in-progress/done).

Proactive Suggestions

- A weekly scheduled AI job that reviews all available data (orders, checklists, schedules, invoices, meeting notes) and generates insight reports.

- Examples of proactive insights: "Frying oil consumption at Location 2 has increased 40% over 3 months despite stable sales — investigate waste." or "Employee Marko has taken 5 sick days in the last month, above average." or "Cheese prices have risen 20% across all suppliers in 2 months — consider bulk purchasing."

- Deliver insights via email digest to the owner and optionally in the dashboard.

## 7.2 Step-by-Step Plan — Access Control

- Define roles: OWNER, GENERAL_MANAGER, TEAM_LEADER, ADMIN, WORKER.

- Map permissions per role: Owner sees everything; GM sees all locations but not financial details; Team Leaders see only their location; Workers see only their own checklists and schedule.

- Authenticate via phone number (OTP) or email. The AI chatbot identifies the user and restricts information accordingly.

- Build a permission matrix UI in the admin panel where the owner can customise access per role.

## 7.3 Claude Code Prompt

Prompt: Insights Agent & Access Control

You are building an Insights Agent and Access Control system for Paprikafood, a fast food chain in Belgrade, Serbia. CONTEXT: - Owner wants a dedicated AI email that receives board meeting notes and daily GM reports - AI should remember everything and answer questions about past discussions - AI should proactively suggest improvements based on all business data - Access must be restricted by employee role (owner sees all, workers see minimal) BUILD THE FOLLOWING: 1. EMAIL INGESTION: - Webhook endpoint to receive emails (SendGrid Inbound Parse or Mailgun) - Parse email: sender, subject, body, attachments - Categorize: BOARD_MEETING ¦ GM_REPORT ¦ GENERAL - Extract action items from meeting notes using Claude API - Store: EmailRecord (id, from, subject, body, category, extractedItems, receivedAt) 2. AI MEMORY & QUERY: - Full-text search on all stored emails, meeting notes, reports - Chat interface: "What did we discuss about supplier costs last Tuesday?" - AI retrieves relevant records, synthesizes answer with source references - Task organiser: extracted action items with status tracking - "Remind me what the plans were for next week" based on latest board meeting 3. PROACTIVE INSIGHTS ENGINE: - Weekly cron job that analyses ALL business data across modules: - Order trends vs sales (flag unusual consumption) - Employee patterns (sick days, scheduling issues) - Price trends (supplier cost increases) - Checklist compliance rates - Operational anomalies - Generate insight report with prioritized recommendations - Email digest to owner + dashboard display - Example insights: "Oil consumption at Location 2 up 40% with stable sales - investigate" "Supplier X raised cheese price 20% in 2 months - consider alternatives" "Employee Marko: 5 sick days last month (avg is 1.2) - check in" 4. ROLE-BASED ACCESS CONTROL: - Roles: OWNER (full), GENERAL_MANAGER (all ops, limited finance), TEAM_LEADER (own location only), ADMIN (purchases + calendar), WORKER (own checklist + schedule only) - Auth: phone OTP via Twilio + email magic link - Middleware: check role on every API route - AI chatbot respects roles: if a worker asks about another location, deny - Admin panel: owner can customize permissions per role - Permission matrix: module x role = allow/deny/own-location-only TECH: Next.js 14, TypeScript, Prisma, PostgreSQL, Claude API, SendGrid/Mailgun webhooks, Twilio OTP, NextAuth.js, node-cron.

# 8. Demo Delivery Roadmap

Recommended order and estimated effort for building the demo:

| Phase | Module | Estimated Effort |
| --- | --- | --- |
| Phase 1 | Supply Chain Ordering Agent | 5-7 days |
| Phase 2 | Checklist Engine | 4-5 days |
| Phase 3 | Administration Intelligence | 5-7 days |
| Phase 4 | Workforce Manager | 4-5 days |
| Phase 5 | Insights Agent + Access Control | 5-6 days |
| Integration | Cross-module testing + polish | 3-4 days |
| TOTAL | Complete working demo | 26-34 days |

Demo Presentation Strategy Each phase can be demonstrated independently as it's completed. Recommend showing Phase 1 (ordering) first as it has the highest immediate business impact. Use realistic Serbian demo data: Belgrade addresses, RSD prices, Serbian names. Demo on both desktop and mobile to prove responsive design (client flagged mobile view issue). Prepare a side-by-side comparison: current manual process vs AI-powered workflow.

# 9. Important Notes

For the Demo vs Production

- The demo uses simulated SMS sending (logs instead of real Twilio sends) to avoid costs during development.

- Calendar integration will use test Google Calendar accounts.

- Invoice OCR will be demonstrated with sample Serbian supplier invoices.

- The POS system integration (item 6 in client doc) is deferred until the client provides API access from their charging software.

Client Questions to Resolve

- POS/charging software API details (vendor name, API documentation).

- Exact shift times for all locations (assumed 06-14, 14-22, 22-06 for the demo).

- List of all current suppliers with contact details for seeding.

- Google Workspace details for Sheets and Calendar integration.

- Apple ID details for CalDAV calendar integration (or test account).

- Confirmation of RSD as sole currency or if EUR is also used.

Mobile-First Design

The client specifically flagged that the current app "only shows okay in PC view." Every screen in this demo will be built mobile-first with Tailwind CSS responsive utilities, and tested on common phone resolutions (375px, 390px, 414px width).